## Slide 1: Adopting Scrum-Agile at ChadaTech: Lessons from the SNHU Travel Pilot
  Sprint Review and Retrospective
  Presenter: Jacob Garrett
  Date: 12/14/2025

## Slide 2: Overview of Scrum-Agile
  Scrum-Agile is an iterative framework that emphasizes incremental delivery, frequent stakeholder feedback, and cross-functional collaboration.
  By working in short sprints, teams deliver usable increments of value early and adapt to changing requirements (Scrum Alliance, 2021).
  For organizations moving from waterfall to Agile, Scrum provides structure for continuous improvement while enabling faster learning cycles.

## Slide 3: Explaining Agile Roles
Product Owner: Defines and prioritizes the backlog to ensure the team builds the highest-value features and represents stakeholder needs (Scrum Alliance, 2021).
Scrum Master: Facilitates Scrum events, removes impediments, and coaches the team on Agile practices to maintain flow and continuous improvement.
Development Team: Cross-functional members who design, build, and test increments; shared accountability accelerates delivery and reduces handoffs.

## Slide 4: Agile SDLC Phases
Requirements: Captured continuously as user stories and refined through backlog grooming rather than frozen up front (Atlassian, 2023).
Development and Testing: Occur concurrently within sprints, enabling early defect detection and fast feedback loops (Stray et al., 2022).
Review and Retrospective: Sprint review collects stakeholder feedback; retrospective drives process improvements for the next sprint.

## Slide 5: Waterfall vs Agile
Waterfall uses linear phases with fixed requirements and limited opportunity for midcourse corrections, making late changes costly.
Agile treats change as expected, enabling reprioritization and incremental delivery; this reduces the risk of building the wrong solution.
In the SNHU Travel pilot, Agile allowed us to incorporate stakeholder feedback quickly; a waterfall approach would have delayed adaptation and increased rework (Digital.ai, 2024).

## Slide 6: Choosing a Development Approach
  Project uncertainty and evolving requirements favor Agile because of its iterative, feedback driven approach.
  If requirements are stable, regulatory, or highly constrained, waterfall can provide predictability and easier compliance tracking.
  Also consider team maturity, stakeholder availability, and tooling: successful Agile adoption depends on collaboration and visibility supported by tools like JIRA or Azure Boards (Atlassian, 2023; Digital.ai, 2024).

## Slide 7: Agile Project-Management Tools
  JIRA supports backlog management, sprint planning, and workflow tracking, enabling teams to manage development tasks efficiently.
  Azure Boards enhances team visibility and collaboration by providing real-time insight into work progress and priorities.
  Together, these tools centralize communication and tracking, improving coordination and accountability across the Scrum team.

## Slide 8: Key Takeaways
  The Agile approach promotes transparency and adaptability by encouraging continuous feedback and iterative improvement.
  Scrum events strengthen team alignment by creating regular opportunities for communication, inspection, and adjustment.
  Agile tools further support coordination and efficiency by centralizing information and enabling real-time collaboration across the team.

## Slide 9: References
Atlassian. (2023). Agile project management overview. https://www.atlassian.com/agile
Digital.ai. (2024). State of Agile report 2024. https://www.digital.ai/resource-center/reports/state-of-agile-report
Scrum Alliance. (2021). Agile testing principles and practices. https://www.scrumalliance.org/why-scrum/agile-testing
Stray, V., Fagerholm, F., & Dybå, T. (2022). The daily stand-up meeting: A grounded theory study. IEEE Transactions on Software Engineering, 48(10), 3854–3868. https://doi.org/10.1109/TSE.2021.3052671